## Slide 1: Testing Flow – as suggested in the retrospective call
Testing Team
Approver
Developer
Release Management
Refines test script with more scenarios
Reviews and approves test script
Develops user story; writes unit tests; pushes to repository
Validates and deploys to test org
Executes test scripts
Writes draft test script
Reviews and approves test script
Sprint starts

## Slide 2: Testing Flow – as suggested in the retrospective call
Testing Team
Approver
Developer
Release Management
Refines test script with more scenarios
Reviews and approves test script
Develops user story; writes unit tests; pushes to repository
Validates and deploys to test org
Executes test scripts
Writes draft test script
Reviews and approves test script
Sprint starts
Less time to develop. Different skillset.
Almost the same effort as writing from scratch
The overall testing effort takes too long to complete before the review call.

## Slide 3: Suggested Testing Flow
Sprint starts
Testing Team
Approver
Developer
Release Management
Writes complete test script with more scenarios
Reviews and approves test script
Develops user story; writes unit tests; pushes to repository
Validates and deploys to test org
Executes test scripts
The developer has a clear overview with the help of the test script from day 1 of sprint = less time spent for clarifications.
Immediate testing, no need to wait for test script refinement = more chances to test before the review call.
Test script review needed only once
Helps with US grooming